INSTITUTE OF SPACE SCIENCE & ENGINEERING

African University of Science and Technology, Abuja

PROJECT DOCUMENTATION

Official Website & Administrative Content Management System

| Field | Details |
| --- | --- |
| Project Title | ISSE Website & Admin Panel |
| Prepared By | Eromonsele Et-Excel |
| Project Start Date | 19th August 2026 |
| Project Completion Date | 5th September 2026 |
| Document Date | 5th September 2026 |
| Document Version | 1.0 |
| Live Domain | isse.edu.ng |

Confidential — For Institutional Use Only

# Table of Contents

Table of Contents	2

1. Introduction	1

1.1 Project Overview	1

1.2 Purpose of this Document	1

1.3 Project Duration	1

2. Project Objectives	1

3. Scope of Work	2

3.1 In Scope	2

3.2 Out of Scope	2

4. Technology Stack	2

5. System Architecture	3

5.1 Architectural Flow	3

5.2 Content Management Philosophy	3

6. Public Website Structure	3

6.1 Shared Components	4

7. Admin Panel Structure	4

8. Key Features	5

8.1 Role-Based Administrative Access	5

8.2 Audit Logging	5

8.3 Content Management Without Code	5

8.4 Newsletter & Contact Management	5

8.5 Academy Records	5

8.6 Dark Mode	5

8.7 Progressive Web App Support	6

8.8 Responsive Design	6

9. Database Structure (Supabase)	6

10. Third-Party Service Integrations	6

10.1 Supabase	6

10.2 EmailJS	7

10.3 Google Maps	7

10.4 Google Fonts	7

11. Security & Access Control	7

11.1 Recommendations	7

12. Progressive Web App (PWA) Configuration	7

13. Maintenance Log	7

13.1 Dark Mode Refinement — 5th September 2026	8

14. Known Limitations & Recommendations for Future Work	8

15. Project Timeline	8

16. Conclusion	9

Appendix A: Complete File Structure	10

A.1 Public Website Files	10

A.2 Administrative Panel Files	10

Appendix B: Third-Party Service Access Credentials	12

B.1 Supabase Account	12

B.2 EmailJS Account	12

Document Control	13

# 1. Introduction

## 1.1 Project Overview

This document describes the design, structure, features, and technical implementation of the official website of the Institute of Space Science & Engineering (ISSE), a postgraduate institute affiliated with the African University of Science and Technology (AUST) and the National Space Research and Development Agency (NASRDA). The project consists of two integrated parts:

- A public-facing informational website presenting ISSE's programs, admissions requirements, news, collaborations, and contact information.

- A private, authentication-protected administrative panel that allows authorised staff to manage the content, media, news, enquiries, subscribers, student/staff records, and user accounts that power the public website, without requiring any changes to the underlying code.

The system was built as a client-side web application (HTML, CSS, and JavaScript) backed by Supabase for data storage, authentication, and file storage, with EmailJS used for outbound transactional email.

## 1.2 Purpose of this Document

This documentation is intended to serve as a complete technical and functional reference for the ISSE website project. It is intended for the following audiences:

- The institute's supervising staff, for review and sign-off of the completed work.

- Future developers or administrators who may need to maintain, extend, or hand over the system.

- The author, as a record of the work carried out and the decisions made during development.

## 1.3 Project Duration

Development of this project began on 19th August 2026 and was completed on 5th September 2026, a total project duration of approximately eighteen (18) days.

# 2. Project Objectives

The project set out to achieve the following objectives:

- Design and build a modern, responsive, and professional website for the Institute of Space Science & Engineering that accurately represents its academic programs, admissions process, and institutional partnerships.

- Provide an easy way for prospective students to learn about the Institute's M.Sc. and Ph.D. programs (Space Physics, Geoinformatics and GIS, Aerospace Engineering, and Systems Engineering) and to initiate contact or enquiries.

- Build a secure, role-based administrative panel that allows non-technical staff to update website content, manage news, respond to enquiries, and manage subscriber and student/staff data — without needing a developer to edit code.

- Support institutional branding and day-to-day operational needs, including a newsletter subscription system, a contact enquiry inbox, and an auditable log of administrative actions.

- Ensure the website works well on both desktop and mobile devices, and can optionally be installed as a Progressive Web App (PWA).

- Provide both light and dark display modes across the public site and the admin panel for accessibility and user comfort.

# 3. Scope of Work

## 3.1 In Scope

- Design and development of all public-facing pages (Home, About, Programs, Admissions, News, Collaborations, Contact, Privacy Policy, and individual program detail pages).

- Design and development of a full administrative back-office covering: dashboard/overview, news management, subscriber management, contact enquiry management, academy (student/staff) records, admin account management, audit logging, banner image management, and dynamic site/program content management.

- Integration with Supabase for the application database, admin authentication, and file storage.

- Integration with EmailJS for outbound transactional emails (e.g., admin account notifications).

- Dark mode support across both the public website and the admin panel.

- Basic Progressive Web App configuration (manifest and service worker) to allow installation on supported devices.

## 3.2 Out of Scope

- The AUST central application portal (aust.edu.ng), which remains a separate, externally-hosted system that this website links out to for formal admissions applications.

- Institutional email hosting/webmail (accessed via a separately hosted cPanel webmail service), which this project links to but does not build.

- Formal penetration testing or third-party security audit.

# 4. Technology Stack

The project was intentionally built using a lightweight, dependency-free front end with a managed backend-as-a-service provider, avoiding the need for a custom server or hosting a database independently.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Markup & Styling | HTML5, CSS3 | Structure and styling of all public and admin pages |
| Interactivity | Vanilla JavaScript (ES6+) | Form handling, dynamic content rendering, dark mode, navigation, admin logic |
| Typography | Google Fonts (Poppins, Inter) | Heading and body typefaces used throughout the site |
| Database & Backend | Supabase (PostgreSQL) | Stores news, subscribers, messages, content, academy records, admin accounts, and audit logs |
| Authentication | Supabase Auth | Secures the administrative panel behind a login and password-reset flow |
| File Storage | Supabase Storage | Stores uploaded images such as news thumbnails and page banners |
| Transactional Email | EmailJS | Sends outbound emails such as admin account notifications |
| Maps | Google Maps (Embed API) | Displays the Institute's physical location on the Contact page |
| PWA Support | Web App Manifest, Service Worker | Allows the site to be installed like an app on supported devices |
| Hosting | cPanel-based web hosting | Serves the static site at isse.edu.ng; webmail available via port 2096 |

# 5. System Architecture

The application follows a client-heavy, "serverless" architecture. There is no custom application server: every HTML page loads the Supabase JavaScript client library directly in the browser and communicates with the Supabase-hosted PostgreSQL database over HTTPS using the credentials configured in supabase-config.js. This approach was chosen for its simplicity, low hosting cost, and ease of maintenance for an institution without dedicated backend infrastructure.

## 5.1 Architectural Flow

- A visitor's browser requests a static HTML/CSS/JS page from the web host.

- Client-side JavaScript (script.js and page-specific inline scripts) initialises the Supabase client and requests any dynamic data needed (e.g., news articles, site text) directly from Supabase.

- Form submissions (contact enquiries, newsletter sign-ups) are written directly to Supabase tables from the browser.

- Administrators authenticate via Supabase Auth on the admin login page; once authenticated, the admin panel pages read and write directly to the relevant Supabase tables, subject to the permissions configured for their account.

- EmailJS is invoked directly from the browser (from the relevant admin page) to send transactional emails, such as notifying a new administrator of their login details.

## 5.2 Content Management Philosophy

A key design goal was to let ISSE staff update the website without editing code. Rather than hard-coding text into HTML pages, key page titles, descriptions, and list content are pulled from a site_content table in Supabase and rendered by JavaScript using data-content-key and data-content-list attributes found throughout the public HTML pages. Staff can edit this content directly from the Site Content and Program Content sections of the admin panel.

# 6. Public Website Structure

The table below summarises every public-facing page in the project and its purpose.

| File | Page | Description |
| --- | --- | --- |
| index.html | Home | Landing page introducing the Institute, highlights, and calls to action. |
| about.html | About | Institutional background, mission, vision, and key facts. |
| programs.html | Programs | Overview grid of all four postgraduate programs offered. |
| space-physics.html | Space Physics (Program Detail) | Full curriculum, duration, requirements, and career prospects for the Space Physics program. |
| geoinformatics.html | Geoinformatics and GIS (Program Detail) | Full curriculum, duration, requirements, and career prospects for the Geoinformatics program. |
| aerospace-engineering.html | Aerospace Engineering (Program Detail) | Full curriculum, duration, requirements, and career prospects for the Aerospace Engineering program. |
| systems-engineering.html | Systems Engineering (Program Detail) | Full curriculum, duration, requirements, and career prospects for the Systems Engineering program. |
| admissions.html | Admissions | M.Sc. and Ph.D. entry requirements and the step-by-step application process. |
| news.html | News | Grid of all published news articles, loaded dynamically from Supabase. |
| article.html | Article | Full display of a single news article, selected via a URL parameter. |
| collaborations.html | Collaborations | Information on institutional partners: AUST and NASRDA. |
| contact.html | Contact | Contact enquiry form, institutional contact details, socials, and an embedded map. |
| privacy-policy.html | Privacy Policy | Explains what personal data is collected via the website and how it is used. |
| manifest.json | PWA Manifest | Defines app name, icons, and theme colours for installable/PWA support. |
| sw.js | Service Worker | Minimal service worker enabling PWA installation. |

## 6.1 Shared Components

Every public page shares a common header (logo, navigation menu, staff mail link, and dark mode toggle) and a common footer (institutional summary, partner logos, quick links, contact details, social links, and a newsletter subscription form) for a consistent look and feel across the site.

# 7. Admin Panel Structure

Every administrative page is protected behind Supabase authentication and is excluded from search engine indexing (noindex, nofollow). The table below summarises each administrative page.

| File | Page | Description |
| --- | --- | --- |
| admin-login.html | Admin Login | Sign-in page for administrators, with a forgot-password flow. |
| admin-update-password.html | Update Password | Lets a user set a new password after a reset link, or on first access. |
| admin-dashboard.html | Dashboard | At-a-glance statistics and a recent activity feed. |
| admin-news.html | News Management | Create, edit, and delete news articles, including image upload. |
| admin-subscribers.html | Subscribers | View, search, export, and bulk-import newsletter subscribers. |
| admin-messages.html | Contact Messages | Inbox of enquiries submitted via the public Contact form. |
| admin-message-thread.html | Message Thread | Threaded conversation view for replying to a specific enquiry. |
| admin-academy.html | Academy | Management of student and staff records (add, edit, import, filter, search). |
| admin-admins.html | Admin Management | Create and manage administrator accounts and their roles. |
| admin-audit.html | Audit Log | Searchable, filterable log of administrative actions for accountability. |
| admin-banners.html | Banners | Upload and reset the hero banner image shown on each public page. |
| admin-content.html | Site Content | Edit the text content of public pages without touching code. |
| admin-programs.html | Program Content | Edit overview, duration, and requirements for each academic program. |
| admin-profile.html | Profile | An administrator's own account settings: change username/password, delete account. |

# 8. Key Features

### 8.1 Role-Based Administrative Access

Administrator accounts are assigned one of three roles — Super Admin, Admin, or Editor — each displayed with a distinct role badge in the admin interface. This allows the institute to control which staff members can perform sensitive actions, such as managing other admin accounts.

### 8.2 Audit Logging

Significant administrative actions (logins, logouts, content edits, admin account changes, password changes, and account deletions) are recorded in an audit log, which can be filtered by action type and searched by email or action, supporting accountability and troubleshooting.

### 8.3 Content Management Without Code

The Site Content and Program Content sections allow staff to update page titles, descriptions, lists, and program details directly from the browser, with changes reflected live on the public website.

### 8.4 Newsletter & Contact Management

Visitors can subscribe to a newsletter and submit enquiries through the Contact page. Both are stored in Supabase and manageable from the admin panel — subscribers can be searched, exported, or bulk-imported, and enquiries can be read and replied to in a threaded conversation view.

### 8.5 Academy Records

The Academy section allows staff to maintain a register of enrolled students and staff members, including department, degree level, and contact details, with search, filtering, and bulk import support.

### 8.6 Dark Mode

A dark mode toggle is available in the header of both the public website and the admin panel. The user's preference is remembered between visits using the browser's local storage. Dark mode styling was carefully implemented (and, during final testing, refined) across all admin sub-pages to ensure text remains legible against the dark navy background used throughout the interface.

### 8.7 Progressive Web App Support

A web app manifest and service worker are included so that the site can be added to a device's home screen and opened in a standalone app-like window.

### 8.8 Responsive Design

All pages adapt to smaller screens using a responsive layout and a collapsible hamburger navigation menu, on both the public site and the admin panel's sidebar.

# 9. Database Structure (Supabase)

The application data is stored in a PostgreSQL database managed through Supabase. The tables below are those referenced directly in the application code. This section reflects how the tables are used by the front end; the definitive schema (column types, constraints, and Row Level Security policies) should be confirmed directly in the Supabase project dashboard.

| Table (referenced) | Used By | Purpose |
| --- | --- | --- |
| news | news.html, article.html, admin-news.html, admin-dashboard.html | Stores news articles: title, date, content, and image URL. |
| subscribers | Newsletter form (all pages), admin-subscribers.html | Stores newsletter subscriber emails and subscription status. |
| contact_messages | contact.html, admin-messages.html, admin-message-thread.html | Stores enquiries submitted through the public Contact form. |
| site_content | admin-content.html and public pages via data-content-key attributes | Stores editable text content for public pages, keyed by page and section. |
| Program data & requirements | admin-programs.html and program detail pages | Stores each program's overview, duration, and admission requirements. |
| Students / Staff records | admin-academy.html | Stores academy member records: name, matric/staff ID, department, degree level, contact details, and status. |
| Admin accounts | admin-admins.html, admin-login.html | Stores administrator accounts, roles, and status. |
| Audit log | admin-audit.html | Stores a timestamped record of administrative actions. |

In addition to database tables, Supabase Storage buckets are used to hold uploaded image files, including news thumbnails and page banner images managed from the Banners section of the admin panel.

# 10. Third-Party Service Integrations

### 10.1 Supabase

Supabase provides three services to this project: the PostgreSQL database described above, user authentication for the admin panel (sign-in, session handling, and password reset/update), and file storage for uploaded images. The Supabase client library is loaded from a CDN in every page, and the project's connection details are centralised in supabase-config.js.

### 10.2 EmailJS

EmailJS is used to send transactional emails directly from the browser without a custom mail server — for example, notifying a newly created administrator of their login link. Access credentials for this service are recorded in Appendix B of this document.

### 10.3 Google Maps

The Contact page embeds a Google Map (via an iframe) centred on the Institute's physical location at the Obasanjo Space Centre, Km 17, Airport Road, Lugbe, Abuja.

### 10.4 Google Fonts

The Poppins and Inter typefaces are loaded from Google Fonts and used for headings and body text respectively, across the entire site.

# 11. Security & Access Control

- All administrative pages require authentication via Supabase Auth before any content is shown.

- Administrative pages carry a noindex, nofollow meta tag so they are not indexed by search engines.

- Administrator accounts are assigned a role (Super Admin, Admin, or Editor) that determines what actions they may perform.

- An audit log records key administrative actions for traceability.

- New passwords must be a minimum of six characters and are confirmed twice before being accepted.

- Session tokens for signed-in administrators are stored in the administrator's own browser, as disclosed in the site's Privacy Policy.

## 11.1 Recommendations

- Review and confirm Row Level Security (RLS) policies on all Supabase tables to ensure only authorised roles can read or write sensitive data.

- Consider enabling two-factor authentication for administrator accounts, if this becomes available.

- Rotate the Supabase and EmailJS account passwords periodically, and immediately after any change in the staff who have access to them.

- Avoid sharing this document, or the credentials in Appendix B, outside of authorised institutional staff.

# 12. Progressive Web App (PWA) Configuration

A basic PWA configuration is included via two files:

- manifest.json — defines the application's name ("Institute of Space Science & Engineering"), short name ("ISSE"), start URL, display mode (standalone), theme colour, background colour, and the icon set used when installed on a device.

- sw.js — a minimal service worker that activates immediately and takes control of the page, enabling the "Add to Home Screen" / install prompt on supporting browsers.

This allows visitors and staff to install the website as an app-like shortcut on their device for quicker access.

# 13. Maintenance Log

This section records notable fixes made after the initial build, for transparency and future reference.

## 13.1 Dark Mode Refinement — 5th September 2026

During final review, several dark-mode display issues were identified and corrected across the admin panel and public site:

- Corrected the dark mode toggle button so that its circular background only appears within the admin panel, and no longer affects the public site's header toggle.

- Introduced a missing dark-mode value for the shared text box/dropdown background colour, so that all form fields across the admin panel correctly switch to a dark navy background instead of remaining white.

- Added dark-mode styling to the search and filter fields on the Academy and Audit Log pages, which had been overlooked in the original dark mode implementation.

- Fixed the page and program titles on the Site Content and Program Content admin pages, which were rendered with a hard-coded dark navy colour and became invisible against the dark navy background in dark mode.

- Added custom scrollbar styling so that the scrollbar is dark navy (rather than the browser default white/grey) when dark mode is active, across both the public site and the admin panel.

- Extended dark mode styling to the Admin Profile page, ensuring all card titles, field labels, and field values remain legible against the new dark card background.

These fixes did not alter any functionality; they improved visual consistency and text legibility when the dark mode option is enabled.

# 14. Known Limitations & Recommendations for Future Work

- The exact Supabase table schema (column names, types, and constraints) is not duplicated in this document and should be confirmed from the Supabase dashboard directly, as it is the single source of truth.

- No automated test suite currently exists for the site; manual testing was relied upon during development.

- Formal security review (e.g., of Supabase Row Level Security policies) is recommended before scaling up usage or the number of administrator accounts.

- Consider setting up automated database backups within Supabase, if not already configured.

- Consider documenting a formal content style guide for staff who will use the Site Content and Program Content editors.

# 15. Project Timeline

| Milestone | Date |
| --- | --- |
| Project start | 19th August 2026 |
| Project completion | 5th September 2026 |
| Total duration | Approximately 18 days |

Development proceeded broadly through the following phases: initial planning and page structuring; building out the public-facing pages and shared components (header, footer, navigation); building the administrative panel and its Supabase integration; implementing dynamic, database-driven content; and a final review and refinement phase, which included the dark mode fixes documented in Section 13.

# 16. Conclusion

This project delivers a complete, self-contained website and content management solution for the Institute of Space Science & Engineering. It gives the Institute an online presence appropriate to its academic standing, while giving its staff the tools to keep that presence current — publishing news, responding to enquiries, and updating content — without ongoing developer involvement for routine changes. The system is built on widely-supported, low-maintenance technology (Supabase and static web hosting), which should keep its running costs and technical overhead low going forward.

# Appendix A: Complete File Structure

## A.1 Public Website Files

| File | Type |
| --- | --- |
| index.html | Public page |
| about.html | Public page |
| programs.html | Public page |
| space-physics.html | Public page (program detail) |
| geoinformatics.html | Public page (program detail) |
| aerospace-engineering.html | Public page (program detail) |
| systems-engineering.html | Public page (program detail) |
| admissions.html | Public page |
| news.html | Public page |
| article.html | Public page |
| collaborations.html | Public page |
| contact.html | Public page |
| privacy-policy.html | Public page |
| style.css | Shared stylesheet (site-wide + admin panel) |
| script.js | Shared client-side logic (navigation, dark mode, forms, PWA registration) |
| supabase-config.js | Supabase client initialisation and connection settings |
| manifest.json | PWA manifest |
| sw.js | PWA service worker |

## A.2 Administrative Panel Files

| File | Type |
| --- | --- |
| admin-login.html | Admin page — authentication |
| admin-update-password.html | Admin page — password reset/update |
| admin-dashboard.html | Admin page — overview/statistics |
| admin-news.html | Admin page — news management |
| admin-subscribers.html | Admin page — subscriber management |
| admin-messages.html | Admin page — contact enquiry inbox |
| admin-message-thread.html | Admin page — enquiry conversation thread |
| admin-academy.html | Admin page — student/staff records |
| admin-admins.html | Admin page — admin account management |
| admin-audit.html | Admin page — audit log |
| admin-banners.html | Admin page — banner image management |
| admin-content.html | Admin page — site content management |
| admin-programs.html | Admin page — program content management |
| admin-profile.html | Admin page — account profile/settings |

# Appendix B: Third-Party Service Access Credentials

CONFIDENTIAL This section contains live account credentials for services this website depends on. It should be treated as strictly confidential: do not upload this document (or any excerpt of this page) to a public repository, shared drive without access controls, or any location outside of authorised institutional staff. It is recommended that these passwords be changed immediately if this document is ever shared, lost, or its access can no longer be accounted for.

## B.1 Supabase Account

Supabase hosts the project's database, authentication, and file storage. Login is via the Supabase dashboard at app.supabase.com.

| Field | Value |
| --- | --- |
| Login Email | issewebsite@gmail.com |
| Password | ISSE_Website15 |

## B.2 EmailJS Account

EmailJS is used to send outbound transactional emails from the admin panel. Login is via the EmailJS dashboard at dashboard.emailjs.com.

| Field | Value |
| --- | --- |
| Login Email | officiallyisse@gmail.com |
| Password | Officially_ISSE15 |

These credentials should be handed over to the Institute's designated system administrator or IT-responsible staff member, and stored thereafter in a secure password manager rather than in this document, once initial handover is complete.

# Document Control

| Field | Detail |
| --- | --- |
| Prepared by | Eromonsele Et-Excel |
| Project | Institute of Space Science & Engineering — Website & Admin Panel |
| Version | 1.0 |
| Date prepared | 5th September 2026 |
| Status | Final — project complete |